## Slide 1: Semester Project Weekly Meeting – 13-12-2022
Nicolas Y.C. Triebold

## Slide 2: Last Week
Final user study preparation:
  Slightliy adapted questionnaire
  Tracker tracking implemented and validated:
    Script improved a little, Sampling of up to 50 Hz possible. (hard limit)
  Eye gaze tracking for VR implemented
    Again, calibration needed for each new user
  V2FoV restriction device designed and improved
    Created same FoV based on occlusion mesh of HTC Vive Pro HMD and ported to FoV restriction device
    Final 3D-Print of FoV restrictor

## Slide 3: Current Challenges
Lots of unity bugs features for eye tracking position depending on which coordinate system one uses
Lots of work with unity
  Eye gaze & Tracker tracking
FoV restriction device validation
  People clogging 3D-Printers, several failed prints…
  Design with first proposed experimental approach way too inaccurate.
    Used another methodCreated same FoV based on occlusion mesh of HTC Vive Pro HMD and ported to FoV restriction device
    Test were then used in a simpliefied way (using sheets with grids and markers in both unity and reality) as validation to check if it holds up.
    Newest adaption just printed this morning (no print slots) which I will test again today just to make sure.
Locked out of LEE office on the weekend…

## Slide 4: Next Week
Test run for user study this afternoon
User study starting Wednesday morning!
  Already several people have signed up 